Time estimation:

|  |  |  |
| --- | --- | --- |
| Task | Time Estimate | Person Responsible |
| Documentation (System Requirements, design paradigm, Software architecture, UML modeling, and design patterns documents) | 4 hours | Amanda Nelson |
| Documentation (Code comments/HTML generation) | 1 hour | Reece Matthews |
| Initial Course Implementation | 2 hours | Celia Babst |
| Character Movement Implementation | 3 hours | Kevin Carlson |
| Obstacle Implementation | 3 hours | Reece Matthews |
| Winning/Finish Line Implementation | 3 hours | Kayton Froeschl |
| Team Meetings | 5 hours | Entire Team |

Daily Time Log:

|  |  |  |
| --- | --- | --- |
| Task | Time Spent | Person |
| Meeting to divide workload | .5 hours | Entire Team |
| Created Time Estimation Document | .25 hours | Amanda Nelson |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |